# School Of Engineering

# Department of Computer Science and Engineering

B Tech, Minor Project - Weekly Progress Report (2025-26)

# Semester: VI

Week No: 06	                   From:30/03/2026   	         To:04/04/2026

| Department | CSE-CORE |  |
| --- | --- | --- |
| Names & USN of Team Members | Bhaskar A Gowda | ENG23CS0032 |
|  | Bhavish S Shetty | ENG23CS0035 |
|  | Ranjith Shetty | ENG23CS0424 |
|  | Basavanagouda Meti | ENG23CS0029 |
| Name of the Guide | PROF. YASHPAL GUPTA S |  |
| Project Title | PREDICTIVE MODELLING OF TOP INDIAN BANKS’ STOCK PRICE USING NLP, DL AND FINBERT |  |

| Work Carried out by the team during the Week (in Bullet points only): - Performed hyperparameter tuning by adjusting epochs, batch size, sequence length, and LSTM architecture parameters. - Enhanced model performance through repeated experiments. - Generated additional visualization plots including training-validation loss curves. - Conducted comparative analysis of prediction performance using sentiment-enhanced features. |  |
| --- | --- |
| Individual Contribution by Student | Work Carried out |
| Bhaskar A Gowda | Tuned LSTM model parameters, tested multiple training configurations. |
| Bhavish S Shetty | Conducted experiments using alternative feature combinations. |
| Ranjith Shetty | Generated visualisations and plotted training and prediction performance graphs. |
| Basavanagouda Meti | Recorded comparative results and analysed improvements. |
| Work Planned for the Following Week: Carry out detailed result interpretation and begin drafting the implementation paper with experimental findings and analysis. Major Bottlenecks (If Any): |  |

Percentage Work Completed: 65%

Signature of the Guide:                                                                        Signature of Students:

- 2.

3.                                     4.